Tool 3 — Sampling Gates Acceptance Criteria

3-line pass criteria per gate to prevent “sample wins, production fails”.

Gate 1 — Brief Alignment (Pass if)

Targets are confirmed (market/channel/claims/format).

Packaging lane is fixed (primary + secondary + backup).

Draft spec outline is agreed (what “match” means).

Gate 2 — Lab Sample (Pass if)

Sample matches agreed targets (feel/appearance/performance).

Draft spec is updated with measurable parameters.

Label/claim lane is confirmed for the target market.

Gate 3 — Pilot (Pass if)

Pilot matches sample within agreed tolerances.

Packaging compatibility checks are completed and approved.

Batch record + in-process QC checkpoints are validated.

Gate 4 — Mass Production (Pass if)

Final spec + QC release criteria are signed off.

COA/SDS and required test reports are ready (as applicable).

Pre-shipment inspection checklist is passed for the batch.

Gate 5 — Reorder (Pass if)

Retention sample is logged as the reference standard.

Any changes follow written change-control approval.

Reorder lead time and packaging supply are confirmed stable.