Sampling Gates Toolkit - Step 8 Add-ons

Change control rule + copy/paste tools

February 06, 2026

Change control rule (non-negotiable)

Any change to raw material grade, fragrance system, preservative system, pump/sprayer component, or process window must go through change control before bulk production.

Tool block 1 - Sampling brief email (copy/paste)

Subject: Sampling Plan + Sample-to-Bulk Lock (Project [Name])

Hi [Name], Based on the remote audit, we'd like to move forward with sampling using the gates below. Please confirm you can follow this workflow and share the required evidence for each gate. 1) Product scope - Product format: [ ] - Target market/channel: [ ] - Claims boundaries (must not say): [ ] - Packaging type + BOM details: [ ] 2) Sampling gates (confirm) - Gate 0: spec + release rule + packaging BOM lock - Gate 1: lab sample ID + formula version + measured values - Gate 2: compatibility/leak checks (if pump/sprayer/airless) - Gate 3: line/pilot proof (if required by risk tier) - Gate 4: pre-shipment release pack (every order) Thank you, [Your name]

Tool block 2 - Sample evaluation worksheet (internal)

- Approved sample ID / date: __________ - Formula version: __________ - Packaging BOM version: __________ - pH target / actual: ____ / ____ - Viscosity target / actual: ____ / ____ - Appearance/odor notes (objective): __________________ - Any deviations observed: ____________________________ - Decision: Approve / Rework / Reject - If approved, lock: spec + BOM + CPPs: _______________

Tool block 3 - Gate 3 trigger (when you must require a pilot)

Require Gate 3 (line/pilot proof) when:

Tier 2-3 projects (higher compliance or channel risk).

Claim-heavy hero SKUs (tight perception and complaint risk).

Sensitive positioning (premium, clinical, or low-tolerance audience).

Complex packaging (pump/sprayer/airless) or narrow fill/process window.

Tip: keep answers short and request executed records (timestamps, signatures, and lot logic) whenever possible.